# Table for Two

From Prototype to Fundable Product — Action Plan

Prepared: 21 April 2026

────────────────────────────────────────────────────────────

# Where You Are Now

You have a fully interactive single-file frontend prototype that demonstrates the complete UX vision for Table for Two — AI-powered date suggestions, booking flows, couple profiles, payment simulation, and more. This is significantly further than most founders get before seeking funding.

What exists: Interactive prototype, landing page with waitlist collection (via Formspree), simulated booking flows, dark premium theme.

What doesn't exist yet: Backend, database, user accounts, real restaurant/booking integrations, real payments, native mobile app.

────────────────────────────────────────────────────────────

# 🔴 Immediate Actions — This Week

🔴 HIGH PRIORITY  These are the things that should happen in the next 7 days.

## 1. File the Trademark

File via gov.uk/how-to-register-a-trade-mark. Takes ~20 minutes to submit, costs £220 for two classes, and takes ~4 months to process. Filing date establishes your legal priority.

☐  File trademark for "Table for Two" on gov.uk IPO  [HIGH]

☐  Select Class 9 (downloadable software / mobile apps)  [HIGH]

☐  Select Class 42 (software as a service / web platform)  [HIGH]

☐  Consider Class 43 (restaurant reservations / hospitality) — adds £50  [MEDIUM]

Cost: £220 for Class 9 + 42 (£270 if adding Class 43)

## 2. Register the Company

You need a Ltd company to open a business bank account, apply for SEIS, and look credible to investors.

☐  Register Ltd company on Companies House (~£12)  [HIGH]

☐  Open a business bank account (Tide or Starling — free, instant)  [MEDIUM]

## 3. Start Sharing the Landing Page

Don't wait for the trademark to be approved — the filing date protects you. Every week of delay is lost signups. Your landing page already collects emails via Formspree. Start driving traffic immediately.

☐  Post on r/dating, r/london, r/startups, r/SideProject  [HIGH]

☐  Share on personal social media (Instagram, Twitter/X)  [HIGH]

☐  Ask 10 friends who are in couples to share it  [MEDIUM]

────────────────────────────────────────────────────────────

# 🟡 This Month — Validate & Prepare

🟡 MEDIUM PRIORITY  Build the evidence that investors need to see.

## 4. Validate Demand (Free)

Investors want proof that people actually want this. Waitlist signups and real conversations with couples are the strongest early evidence.

☐  Target: 500+ waitlist signups  [HIGH]

☐  Talk to 10-15 couples about how they plan dates — record key quotes  [HIGH]

☐  Run a small paid ad (£50-100) on Instagram targeting couples in London  [MEDIUM]

☐  Track cost per signup — investors will ask this  [MEDIUM]

☐  Post on TikTok / Instagram Reels showing the prototype in action  [MEDIUM]

## 5. Build the Pitch Deck

10-12 slides. Keep it sharp. Investors see hundreds of decks — yours needs to be clear in under 3 minutes.

| Slide | Content |
| --- | --- |
| 1. Problem | Couples waste 45 min arguing about where to go. Planning is stressful, booking is fragmented. |
| 2. Solution | AI matches both tastes, suggests dates, and books everything in one tap. |
| 3. Demo | Screen recording of your prototype — you already have this. |
| 4. Market Size | UK: ~13M couples. Average spend £100-150 per date night, 1-2x monthly. |
| 5. Business Model | Commission per booking (10-20%) + freemium subscription (£4.99/mo). |
| 6. Traction | Waitlist numbers, survey responses, engagement data, quotes from couples. |
| 7. Competition | Why not just Google, OpenTable, or Yelp? (Answer: none combine both preferences + full booking) |
| 8. Team | Who you are. Any co-founder? Relevant experience. |
| 9. Roadmap | MVP → London launch → scale to other UK cities → international. |
| 10. The Ask | How much money, what it funds, what milestones it unlocks. |

☐  Draft pitch deck (Google Slides or Canva)  [HIGH]

☐  Record a 2-minute screen recording of the prototype as a demo video  [HIGH]

☐  Get feedback on the deck from 2-3 people before sending to investors  [MEDIUM]

## 6. Apply for SEIS Advance Assurance

SEIS (Seed Enterprise Investment Scheme) gives your investors 50% income tax relief. A £50K investment only "costs" them £25K. This is a massive advantage for UK startups — apply before approaching angels.

☐  Apply for SEIS advance assurance via HMRC  [HIGH]

☐  This confirms to investors they will get tax relief if they invest in you

## 7. Decide: Build It Yourself or Find a Co-Founder?

Your prototype shows strong product instinct. But a production app needs backend development, databases, API integrations, and app store deployment. Be honest about whether you can do this alone.

If building yourself: Learn React Native + Node.js/Supabase. Budget 3-4 months for a basic MVP.

If finding a co-founder: This is the single most important thing. Investors fund teams, not solo founders. Try Entrepreneur First, YC co-founder matching, or your existing network.

☐  Make a clear decision: solo build or co-founder search  [HIGH]

────────────────────────────────────────────────────────────

# Next 2-3 Months — Build & Raise

## 8. Build the Real MVP

Your prototype does everything. The MVP should do ONE thing well. Strip it back to the core:

MVP scope (keep): Couple profiles, AI date suggestions, restaurant booking, shared calendar.

Strip out for now: Hotel booking, cab booking, journal, wishlist, cosmic compatibility, quiz, double-date mode.

### Recommended Tech Stack

| Layer | Recommendation |
| --- | --- |
| Frontend | React Native (iOS + Android) or Flutter |
| Backend | Node.js/Express or Python/FastAPI |
| Database | PostgreSQL via Supabase (free tier) |
| Auth | Supabase Auth or Firebase Auth |
| AI | OpenAI API or Claude API for taste matching |
| Payments | Stripe |
| Hosting | Vercel (frontend) + Railway or Render (backend) |

### Key Integrations Needed

☐  OpenTable / Resy / SevenRooms API — real restaurant bookings

☐  Stripe — real payment processing

☐  Firebase Cloud Messaging — push notifications

☐  OpenAI or Claude API — AI matching engine

## 9. Approach Funding

| Stage | Option | Amount |
| --- | --- | --- |
| Pre-seed | Friends & family | £5-20K |
| Pre-seed | SEIS/EIS angel investors | £25-150K |
| Grant | Innovate UK Smart Grant | Up to £25K |
| Accelerator | Entrepreneur First, Techstars London, Antler | £10-20K + mentorship |
| Pre-seed VC | Concept Ventures, Angel Invest, Haatch | £50-250K |

────────────────────────────────────────────────────────────

# Business Model

## Revenue Streams

Commission on bookings: 10-20% per restaurant/experience booking made through the app.

Freemium subscription: Free tier (2 suggestions/month), Premium at £4.99/month (unlimited suggestions + premium venues).

Venue partnerships: Restaurants and venues pay to be featured or promoted to relevant couples.

## Back-of-Envelope Numbers

UK has ~13 million couples. Average couple spends £100-150 per date night, going out 1-2 times per month.

10,000 paying users × £4.99/month = £599K ARR

10,000 bookings/month × £15 avg. commission = £1.8M/year

Combined potential at modest scale: £2.4M ARR

────────────────────────────────────────────────────────────

# Trademark Registration — Quick Reference

File at: gov.uk/how-to-register-a-trade-mark

| Class | Covers | Cost |
| --- | --- | --- |
| Class 9 | Downloadable software, mobile apps — the app on someone's phone | £170 (first class) |
| Class 42 | Software as a Service (SaaS) — the web app, cloud platform, backend service | +£50 |
| Class 43 | Restaurant reservations, hospitality services — the industry you operate in | +£50 (optional) |

Total: £220 for Class 9 + 42. £270 if adding Class 43. Processing time: ~4 months.

────────────────────────────────────────────────────────────

# Master Checklist

## This Week 🔴

☐  File trademark on gov.uk (£220)  [HIGH]

☐  Register Ltd company on Companies House (£12)  [HIGH]

☐  Start sharing landing page publicly  [HIGH]

☐  Talk to 5 couples about date planning pain points  [HIGH]

## This Month 🟡

☐  Reach 500+ waitlist signups  [HIGH]

☐  Build pitch deck (10-12 slides)  [HIGH]

☐  Record prototype demo video (2 min)  [HIGH]

☐  Apply for SEIS advance assurance  [HIGH]

☐  Decide: build solo or find technical co-founder  [HIGH]

☐  Run a small paid ad test (£50-100)  [MEDIUM]

☐  Open business bank account  [MEDIUM]

## Next 2-3 Months

☐  Build real MVP (core: profiles + AI suggestions + restaurant booking)

☐  Integrate real restaurant booking API (OpenTable/Resy)

☐  Integrate Stripe for payments

☐  Start approaching angel investors / accelerators

☐  Apply to Entrepreneur First, Techstars, or Antler

────────────────────────────────────────────────────────────

Table for Two — Action Plan